SOFTWARE REQUIREMENTS SPECIFICATION (SRS)

Subscription & Billing Management System

Technology Stack: Django, Django REST Framework, PostgreSQL/MySQL, HTML/CSS/JavaScript

      Development Time Available: 15 Working Hours

      Document Type: Software Requirements Specification and Development Plan

      Version: 1.0

# 1. Introduction

## 1.1 Purpose

The purpose of this project is to develop a basic web-based Subscription & Billing Management System using Django and Django REST Framework.

The system will allow:

- Administrators to manage customers and subscription plans.

- Customers to view available plans and manage their subscriptions.

- Customers to upgrade, downgrade, and cancel subscriptions.

- The system to maintain payment records and generate invoices.

- The system to maintain subscription history.

- Administrators to view basic subscription and billing reports.

- REST APIs to provide access to the core application functionality.

- Role-based access control to ensure that administrators and customers can access only the functionality permitted to them.

The application is being developed as a technical evaluation project. Therefore, the implementation will focus on correctness, business-rule enforcement, clean architecture, security, API design, database design, and testability rather than unnecessary additional functionality.

# 2. Project Scope

## 2.1 In Scope

The following functionality is strictly included in the project scope:

- Customer management

- Subscription plan management

- Subscription creation

- Subscription upgrade

- Subscription downgrade

- Subscription cancellation

- Subscription status management

- Payment records

- Invoice generation

- Subscription history

- Basic reports

- REST APIs

- Role-based access control

- Web-based interface

- Manual testing

- API testing

- Permission/security testing

- SQL queries for reports

- Database/schema documentation

- API documentation

- README/setup documentation

- Known limitations documentation

# 3. Out of Scope

To maintain quality within the available 15 working hours, the following are explicitly outside the scope:

- Real payment gateway integration

- Actual online payment processing

- Email notifications

- SMS notifications

- Tax/GST calculation

- Coupon/discount management

- Refund processing

- Multiple currencies

- Complex prorated billing

- Background job processing

- Third-party authentication

- Mobile application

- Advanced analytics

- Advanced reporting

- Complex frontend frameworks

- Multi-tenant architecture

The application should implement payment records, not a real payment gateway.

# 4. Technology Requirements

## 4.1 Backend

- Python

- Django

- Django REST Framework

## 4.2 Database

One relational database must be used:

- PostgreSQL, or

- MySQL

PostgreSQL is recommended.

## 4.3 Frontend

- Django HTML templates

- HTML

- CSS

- JavaScript

The frontend should remain simple and functional.

## 4.4 APIs

Django REST Framework will be used to expose REST APIs for:

- Subscription plans

- Subscriptions

- Payments

- Invoices

- Reports

- Authentication/authorization-related operations

# 5. User Roles

The system will contain two roles.

## 5.1 Administrator

The administrator can:

- Manage customers

- Manage subscription plans

- View all subscriptions

- View all payment records

- View all invoices

- View subscription history

- View basic reports

## 5.2 Customer

The customer can:

- View available subscription plans

- Create a subscription

- View their own subscription

- Upgrade their subscription

- Downgrade their subscription

- Cancel their subscription

- View their own payment records

- View their own invoices

- View their subscription history

# 6. Role-Based Access Requirements

The system must enforce role-based access.

| Functionality | Admin | Customer |
| --- | --- | --- |
| Manage customers | Yes | No |
| Manage plans | Yes | No |
| View available plans | Yes | Yes |
| Create subscription | No/Administrative management only | Yes |
| View all subscriptions | Yes | No |
| View own subscription | Yes | Yes |
| Upgrade subscription | No/Administrative management only | Yes |
| Downgrade subscription | No/Administrative management only | Yes |
| Cancel own subscription | No/Administrative management only | Yes |
| View all payments | Yes | No |
| View own payments | Yes | Yes |
| View all invoices | Yes | No |
| View own invoices | Yes | Yes |
| View reports | Yes | No |
| View subscription history | Yes | Own history only |

The implementation must prevent a customer from accessing another customer's subscriptions, invoices, or payment records.

# 7. Functional Requirements

# 7.1 Customer Management

The system shall allow the administrator to manage customer records.

Administrator functionality shall include:

- View customers

- Create customers

- Update customers

- View customer details

- View customer subscription information

Customer information should be associated with the application's authentication system.

# 7.2 Subscription Plan Management

The system shall maintain subscription plans.

Each plan should contain at minimum:

- Plan ID

- Plan name

- Description

- Price

- Billing cycle

- Active/inactive status

- Created date

- Updated date

Example plans:

| Plan | Price | Billing Cycle |
| --- | --- | --- |
| Basic | ₹499 | Monthly |
| Premium | ₹999 | Monthly |
| Enterprise | ₹1999 | Monthly |

The actual values are sample data only.

Administrators shall be able to:

- Create plans

- Update plans

- Activate/deactivate plans

- View plans

Customers shall be able to view available active plans.

Customers must not be allowed to subscribe to inactive plans.

# 7.3 Subscription Creation

A customer shall be able to subscribe to an available plan.

Subscription creation shall contain:

- Customer

- Selected plan

- Subscription status

- Start date

- Relevant subscription dates

- Created date

- Updated date

The subscription shall initially follow the defined subscription lifecycle.

The implementation may use:

TRIAL → ACTIVE

A trial period may be defined as an implementation assumption and documented in the README.

# 7.4 Subscription Status

The system shall support the following statuses:

- TRIAL

- ACTIVE

- CANCELLED

- EXPIRED

The expected lifecycle is:

TRIAL → ACTIVE → CANCELLED

or

TRIAL → ACTIVE → EXPIRED

The system must prevent invalid subscription state transitions.

Examples of invalid transitions include:

- CANCELLED → ACTIVE

- EXPIRED → ACTIVE

- CANCELLED → TRIAL

unless explicitly supported by the implementation.

# 7.5 Subscription Upgrade

A customer shall be able to upgrade an existing valid subscription to another available plan.

Example:

Basic → Premium

The system shall:

- Validate the existing subscription.

- Validate the new plan.

- Ensure the new plan is active.

- Update the subscription.

- Record the plan change in subscription history.

- Generate the appropriate invoice/payment record where applicable.

The operation must fail if the requested plan is invalid or inactive.

# 7.6 Subscription Downgrade

A customer shall be able to downgrade an existing valid subscription.

Example:

Premium → Basic

The system shall:

- Validate the existing subscription.

- Validate the new plan.

- Ensure the new plan is active.

- Update the subscription.

- Record the change in subscription history.

- Generate the appropriate billing record where applicable.

Invalid changes must be rejected.

# 7.7 Subscription Cancellation

Customers shall be able to cancel their valid subscriptions.

The project shall define a clear cancellation rule.

### Defined cancellation rule

Cancellation shall be effective immediately.

After cancellation:

- Subscription status becomes CANCELLED.

- No future billing record should be generated.

- Existing payment records remain available.

- Existing invoices remain available.

- Subscription history must record the cancellation.

The cancellation operation must not be allowed for an already cancelled or expired subscription.

# 7.8 Subscription History

The system shall maintain a history of important subscription changes.

History should capture events such as:

- Subscription creation

- Upgrade

- Downgrade

- Cancellation

- Expiration

A history record should contain information such as:

- Subscription

- Previous plan

- New plan

- Action

- Date/time

- Relevant reason/details where applicable

The purpose is to ensure that changes are not lost when the current subscription state is updated.

# 7.9 Payment Records

The system shall maintain payment records.

Each payment record should contain:

- Payment ID

- Customer

- Subscription

- Amount

- Payment date

- Payment status

- Transaction/reference ID

- Payment method

Possible payment statuses:

- PENDING

- SUCCESS

- FAILED

The assignment requires payment records, not integration with a real payment provider.

Therefore, payment processing may be simulated.

# 7.10 Invoice Generation

The system shall generate invoices associated with subscriptions/billing events.

An invoice should contain:

- Invoice ID

- Invoice number

- Customer

- Subscription

- Plan

- Amount

- Issue date

- Due date

- Invoice status

Invoice amounts must be derived from the selected subscription plan.

The client/frontend must not be trusted to supply the invoice amount.

For example:

If the selected plan price is ₹999:

Invoice amount = ₹999

The system must prevent a mismatch between the selected plan and invoice amount.

The invoice may be presented as an HTML invoice. PDF generation is not required by the assignment.

# 7.11 Basic Reports

The system shall provide basic reports for administrators.

The minimum reporting scope shall include:

### Report 1 – Subscription Status

Display subscription counts grouped by:

- TRIAL

- ACTIVE

- CANCELLED

- EXPIRED

### Report 2 – Revenue by Plan

Display successful payment/revenue totals grouped by subscription plan.

### Report 3 – Revenue by Period

Display revenue grouped by month or another appropriate time period.

Reports should be accessible only to administrators.

# 8. REST API Requirements

The application shall expose REST APIs using Django REST Framework.

## 8.1 Plans API

Required operations:

GET    /api/plans/

GET    /api/plans/{id}/

POST   /api/plans/

PUT    /api/plans/{id}/

DELETE /api/plans/{id}/

Permissions must be enforced.

Customers should have read access to available plans.

Administrators should have management access.

# 8.2 Subscription API

Required operations:

GET  /api/subscriptions/

POST /api/subscriptions/

GET  /api/subscriptions/{id}/

Subscription-specific operations:

POST /api/subscriptions/{id}/upgrade/

POST /api/subscriptions/{id}/downgrade/

POST /api/subscriptions/{id}/cancel/

The API must enforce:

- Authentication

- Customer ownership

- Valid subscription status

- Valid target plan

- Active plan requirement

- Valid business rules

# 8.3 Payment API

Required operations:

GET /api/payments/

GET /api/payments/{id}/

Customers must only receive their own payment records.

Administrators can view payment records across customers.

# 8.4 Invoice API

Required operations:

GET /api/invoices/

GET /api/invoices/{id}/

Customers must only receive their own invoices.

Administrators can view all invoices.

# 8.5 Reports API

Required operations may include:

GET /api/reports/subscriptions/

GET /api/reports/revenue/

Only administrators should have access.

# 9. Database Requirements

The system shall use a relational database.

Recommended database: PostgreSQL.

The primary entities shall be:

- User

- Customer/Profile

- SubscriptionPlan

- Subscription

- SubscriptionHistory

- Payment

- Invoice

## 9.1 Relationship Overview

Customer

|

+---- Subscription

|

+---- SubscriptionPlan

|

+---- SubscriptionHistory

|

+---- Payment

|

+---- Invoice

A customer may have subscription records over time.

A subscription belongs to one plan.

A subscription may have multiple history records.

A subscription may have payment records.

A subscription may have invoice records.

# 10. Business Rules

The following rules are mandatory.

## BR-01

A customer can subscribe only to an available/active plan.

## BR-02

An inactive plan cannot be selected for a new subscription.

## BR-03

A customer must be authenticated before managing their subscription.

## BR-04

A customer can access only their own subscriptions.

## BR-05

A customer can access only their own invoices.

## BR-06

A customer can access only their own payment records.

## BR-07

Subscription upgrades must validate the target plan.

## BR-08

Subscription downgrades must validate the target plan.

## BR-09

Invalid subscription status transitions must be rejected.

## BR-10

Cancelled subscriptions cannot be treated as active subscriptions.

## BR-11

Expired subscriptions cannot be treated as active subscriptions.

## BR-12

Invoice amount must match the selected subscription plan price.

## BR-13

Customers cannot modify invoice amounts.

## BR-14

Subscription changes must be recorded in subscription history.

## BR-15

Cancellation must follow the defined cancellation policy.

## BR-16

Administrators can view and manage data across customers where permitted.

## BR-17

Customers cannot access administrator-only functionality.

# 11. Non-Functional Requirements

## 11.1 Security

The system should implement:

- Authentication

- Role-based authorization

- Object-level ownership validation

- Server-side validation

- Protection against unauthorized API access

- Secure handling of database credentials

Sensitive configuration such as database credentials should not be hardcoded.

# 11.2 Maintainability

The application should use:

- Clear Django app structure

- Reusable serializers

- Reusable permission classes

- Appropriate service/business logic separation

- Meaningful model and variable names

- Proper validation

- Minimal duplication

# 11.3 Data Integrity

Operations that modify multiple related records should maintain database consistency.

For example, a subscription change involving:

- Subscription update

- Subscription history

- Invoice

- Payment

should be handled as a consistent database operation.

# 12. Suggested Application Structure

subscription_management/

│

├── manage.py

│

├── config/

│

├── accounts/

│

├── plans/

│

├── subscriptions/

│

├── billing/

│

├── reports/

│

├── templates/

│

├── static/

│

├── sql/

│   └── reports.sql

│

├── docs/

│   ├── api-documentation.md

│   └── manual-test-cases.md

│

├── requirements.txt

├── .env.example

├── .gitignore

└── README.md

The exact Django app structure may be adjusted during implementation while maintaining separation of responsibilities.

# 13. Web Interface Requirements

The web interface shall provide basic functional pages.

## Customer Interface

Minimum pages:

- Login

- Customer dashboard

- Available plans

- Current subscription

- Upgrade/downgrade

- Cancellation

- Payment records

- Invoices

- Subscription history

## Administrator Interface

Minimum pages:

- Admin login

- Customer management

- Plan management

- Subscription listing

- Payment listing

- Invoice listing

- Basic reports

The interface should prioritize functionality and usability over visual complexity.

# 14. API Documentation

API documentation shall describe:

- Endpoint

- HTTP method

- Purpose

- Authentication requirement

- Required parameters

- Request body

- Response

- Possible errors

- Permission requirements

# 15. Testing Requirements

At least 20 manual test cases shall be provided.

The test suite shall include:

## 15.1 Positive Scenarios

Examples:

- Valid customer creation

- Valid plan creation

- Valid subscription

- Valid upgrade

- Valid downgrade

- Valid cancellation

- Successful payment record

- Successful invoice generation

## 15.2 Negative Scenarios

Examples:

- Subscription to inactive plan

- Invalid plan

- Invalid subscription

- Invalid status transition

- Cancellation of cancelled subscription

- Invalid upgrade

- Invalid downgrade

- Incorrect billing amount

## 15.3 Subscription Workflow Tests

The workflow must be tested from:

Plan

↓

Subscription

↓

TRIAL

↓

ACTIVE

↓

Upgrade/Downgrade

↓

History

↓

Invoice/Payment

↓

Cancellation

## 15.4 API Tests

Test:

- GET requests

- POST requests

- Invalid requests

- Authentication failures

- Authorization failures

- Invalid IDs

- Invalid plan changes

## 15.5 Permission/Security Tests

Test:

- Unauthenticated user accessing protected API

- Customer accessing admin endpoint

- Customer A accessing Customer B's subscription

- Customer A accessing Customer B's invoice

- Customer A accessing Customer B's payment

- Customer attempting unauthorized modification

# 16. Manual Test Case Plan

At least 20 cases should be documented.

Recommended target: 25 test cases.

| ID | Category | Test Scenario |
| --- | --- | --- |
| TC01 | Customer | Create customer with valid details |
| TC02 | Customer | Update customer details |
| TC03 | Plan | Create active subscription plan |
| TC04 | Plan | Deactivate a plan |
| TC05 | Subscription | Subscribe to active plan |
| TC06 | Subscription | Attempt subscription to inactive plan |
| TC07 | Subscription | Attempt subscription without authentication |
| TC08 | Subscription | View own subscription |
| TC09 | Security | Attempt to view another customer's subscription |
| TC10 | Upgrade | Upgrade to valid plan |
| TC11 | Upgrade | Upgrade to inactive plan |
| TC12 | Upgrade | Upgrade using invalid plan |
| TC13 | Downgrade | Downgrade to valid plan |
| TC14 | Downgrade | Downgrade using invalid plan |
| TC15 | Cancellation | Cancel active subscription |
| TC16 | Cancellation | Cancel already cancelled subscription |
| TC17 | Status | Verify invalid status transition is rejected |
| TC18 | Payment | Create successful payment record |
| TC19 | Payment | Record failed payment |
| TC20 | Invoice | Verify invoice amount matches plan price |
| TC21 | Invoice | Customer views own invoice |
| TC22 | Security | Customer attempts to view another customer's invoice |
| TC23 | API | Customer attempts admin API |
| TC24 | API | Unauthenticated API request |
| TC25 | Reports | Admin accesses subscription/revenue reports |

# 17. SQL Reporting Requirements

The project shall provide SQL queries for reports.

Minimum SQL queries:

- Subscription count by status

- Revenue by subscription plan

- Monthly revenue

- Number of active subscriptions

- Number of cancelled/expired subscriptions

SQL queries shall be stored separately, for example:

sql/reports.sql

# 18. Documentation Requirements

The final submission shall contain:

## 18.1 Source Code

Git repository containing the complete Django project.

## 18.2 Database/Schema Information

Documentation of:

- Tables/models

- Fields

- Relationships

- Important constraints

## 18.3 README

README should contain:

- Project overview

- Technology stack

- Requirements

- Installation steps

- Database configuration

- Environment variables

- Migration instructions

- Running instructions

- Test instructions

- API documentation reference

- Business rules

- Known limitations

## 18.4 API Documentation

Document all APIs and permissions.

## 18.5 Manual Test Cases

At least 20 cases.

Recommended: 25.

## 18.6 SQL Queries

Queries used for basic reports.

## 18.7 Known Limitations

Clearly document functionality intentionally not implemented.

# 19. 15-Hour Development Plan

The project shall be implemented within 15 focused working hours.

The plan below prioritizes mandatory functionality and quality.

## HOUR 1 — Project Setup & Requirements

### Tasks

- Create Git repository

- Create Python virtual environment

- Create Django project

- Install required packages

- Configure Django REST Framework

- Configure database

- Configure environment variables

- Create basic Django applications

- Configure project URLs

- Create initial README

### Deliverable

A running Django application connected to the database.

### Verification

Django server starts successfully.

Database connection works.

Initial migration works.

Git repository is initialized.

# HOUR 2 — Database Models: Plans & Customers

### Tasks

Implement:

- Customer/profile structure

- Role information

- SubscriptionPlan model

- Plan price

- Billing cycle

- Active/inactive status

- Timestamps

- Required relationships

### Deliverable

Customer and subscription plan database structure.

### Verification

- Migration successful

- Admin can create/view plans

- Active/inactive plans work correctly

# HOUR 3 — Database Models: Subscription & History

### Tasks

Implement:

- Subscription model

- Subscription status

- Start/end dates

- Trial-related information

- SubscriptionHistory model

- Relationships between customer, plan and subscription

### Deliverable

Complete subscription data model.

### Verification

Valid subscriptions can be stored.

Statuses supported:

TRIAL

ACTIVE

CANCELLED

EXPIRED

# HOUR 4 — Database Models: Billing

### Tasks

Implement:

- Payment model

- Invoice model

- Invoice number

- Payment status

- Payment reference

- Relationships

- Database constraints

### Deliverable

Complete database schema.

### Verification

Customer → Subscription → Invoice/Payment relationship works correctly.

# HOUR 5 — Authentication & Role-Based Access

### Tasks

Implement:

- Authentication

- Admin role

- Customer role

- Role-based permissions

- Ownership validation

### Test

Verify:

Admin → allowed admin functionality

Customer → allowed customer functionality

Customer → denied admin functionality

Customer A → denied Customer B data

### Deliverable

Secure authentication and authorization layer.

# HOUR 6 — Subscription Creation & Validation

### Tasks

Implement subscription creation.

Validation:

- Customer authenticated

- Plan exists

- Plan is active

- Valid subscription state

- Required fields valid

- Business rules enforced

Create:

- Subscription

- Initial subscription history

### Deliverable

Customer can successfully subscribe to an available plan.

# HOUR 7 — Upgrade, Downgrade & History

### Tasks

Implement:

- Upgrade

- Downgrade

- Plan validation

- Invalid change handling

- Subscription history

Every plan change must create a history record.

### Deliverable

Complete subscription plan change functionality.

### Verification

Basic → Premium

Premium → Basic

Invalid plan → rejected

Inactive plan → rejected

# HOUR 8 — Cancellation & Status Rules

### Tasks

Implement:

- Cancellation

- Status validation

- Invalid state transitions

- Expired state handling

- Cancellation history

### Deliverable

Complete subscription lifecycle handling.

### Verification

TRIAL → ACTIVE

ACTIVE → CANCELLED

ACTIVE → EXPIRED

Invalid transitions must fail.

# HOUR 9 — Invoice & Payment Workflow

### Tasks

Implement:

- Invoice generation

- Invoice amount calculation

- Payment record creation

- Payment status

- Billing workflow

Critical validation:

Invoice amount = selected plan price

Amount must be determined server-side.

### Deliverable

Working subscription billing records.

# HOUR 10 — REST APIs

### Tasks

Implement APIs for:

- Plans

- Subscriptions

- Upgrade

- Downgrade

- Cancellation

- Payments

- Invoices

Add:

- Serializers

- Validation

- Permissions

- Proper HTTP responses

- Error handling

### Deliverable

Complete REST API layer for core functionality.

# HOUR 11 — Reports & SQL

### Tasks

Implement:

- Subscription status report

- Revenue by plan

- Monthly revenue

Create:

sql/reports.sql

Include required SQL queries.

### Deliverable

Basic administrator reporting.

# HOUR 12 — Web Interface

### Tasks

Create simple functional pages for:

### Customer

- Login

- Dashboard

- Plans

- Subscription

- Upgrade/downgrade

- Cancel

- Payments

- Invoices

- History

### Admin

- Customers

- Plans

- Subscriptions

- Payments

- Invoices

- Reports

### Deliverable

Complete basic web application interface.

No unnecessary UI customization should be performed.

# HOUR 13 — API & Security Testing

### Tasks

Test:

- Authentication

- Authorization

- Plan APIs

- Subscription APIs

- Upgrade

- Downgrade

- Cancellation

- Payment API

- Invoice API

- Reports API

Security testing:

- Unauthenticated request

- Customer accessing admin endpoint

- Customer accessing another customer's data

- Invalid subscription IDs

- Invalid plans

### Deliverable

Verified API/security functionality.

# HOUR 14 — Manual Test Cases & Documentation

### Tasks

Create minimum 20 manual test cases.

Recommended: 25.

Document:

- Positive scenarios

- Negative scenarios

- Subscription workflow

- API tests

- Permission/security tests

Complete:

- API documentation

- Database/schema documentation

- Business rules

- README

- Known limitations

### Deliverable

Complete technical documentation and test documentation.

# HOUR 15 — Final QA, Cleanup & Submission

### Tasks

Perform a complete end-to-end test:

Admin Login

↓

Create Plan

↓

Customer Login

↓

View Plan

↓

Create Subscription

↓

Subscription Status

↓

Invoice

↓

Payment

↓

Upgrade

↓

History

↓

Downgrade

↓

History

↓

Cancel

↓

Reports

Then verify:

- No broken pages

- No broken APIs

- No database errors

- No unauthorized access

- No hardcoded credentials

- README works from a clean setup

- requirements.txt is complete

- .env is excluded from Git

- SQL queries are included

- Test cases are included

- API documentation is included

- Known limitations are documented

### Final Deliverable

Clean Git repository ready for submission.

# 20. Time Allocation Summary

| Hour | Primary Task | Priority |
| --- | --- | --- |
| 1 | Project setup | Critical |
| 2 | Customer + Plan models | Critical |
| 3 | Subscription + History models | Critical |
| 4 | Payment + Invoice models | Critical |
| 5 | Authentication + Permissions | Critical |
| 6 | Subscription creation | Critical |
| 7 | Upgrade + Downgrade | Critical |
| 8 | Cancellation + Status | Critical |
| 9 | Invoice + Payment workflow | Critical |
| 10 | REST APIs | Critical |
| 11 | Reports + SQL | High |
| 12 | Web interface | High |
| 13 | API + Security testing | Critical |
| 14 | Test cases + Documentation | Critical |
| 15 | Final QA + Submission | Critical |

# 21. Definition of Done

The project will be considered complete when all of the following are satisfied:

## Application

- Django application runs successfully

- Database is configured

- Customer role exists

- Admin role exists

- Customer management works

- Plan management works

- Subscription creation works

- Subscription upgrade works

- Subscription downgrade works

- Subscription cancellation works

- Subscription statuses are implemented

- Subscription history works

- Payment records work

- Invoice generation works

- Basic reports work

## API

- Plans API

- Subscription API

- Upgrade API

- Downgrade API

- Cancellation API

- Payment API

- Invoice API

- Reports API

- Authentication

- Authorization

- Ownership validation

## Database

- Proper relationships

- Required constraints

- Valid status values

- Invoice amount validation

- Unique invoice number

- Appropriate timestamps

## Testing

- Minimum 20 manual test cases

- Positive scenarios

- Negative scenarios

- Subscription workflow tests

- API tests

- Permission tests

- Security tests

## Documentation

- README

- Setup instructions

- Database/schema information

- API documentation

- Manual test cases

- SQL reports

- Known limitations

# 22. Final Submission Structure

The final Git repository should contain:

subscription-billing-management/

│

├── Django source code

│

├── requirements.txt

│

├── README.md

│

├── .env.example

│

├── sql/

│   └── reports.sql

│

├── docs/

│   ├── database-schema.md

│   ├── api-documentation.md

│   └── manual-test-cases.md

│

└── migrations/

# 23. Implementation Priority

If development time becomes constrained, functionality must be prioritized in the following order:

### Priority 1 — Mandatory Core

- Database

- Authentication

- Role-based access

- Subscription plans

- Subscription creation

- Upgrade

- Downgrade

- Cancellation

- Subscription history

- Payments

- Invoices

- REST APIs

### Priority 2 — Required Supporting Work

- Reports

- SQL queries

- Basic web interface

- Testing

- Documentation

### Priority 3 — Only if time remains

No additional features should be added until all Priority 1 and Priority 2 requirements are complete.

# 24. Final Engineering Objective

The objective of the 15-hour implementation is not to create a large production billing platform.

The objective is to demonstrate that the developer can:

- Translate business requirements into a relational data model.

- Build a Django application.

- Build REST APIs using Django REST Framework.

- Implement role-based authorization.

- Implement subscription business rules correctly.

- Maintain subscription history.

- Maintain billing records.

- Generate invoices.

- Protect customer data.

- Produce meaningful SQL reports.

- Test positive and negative scenarios.

- Document the application clearly.

- Deliver a clean and working Git repository.

The final system should therefore prioritize:

Correctness → Business Rules → Security → API Quality → Database Integrity → Testing → Documentation → UI

rather than unnecessary additional features.